# Release 1 Plan

Delivery date: 16th April, 2018 Total Story Points:44

Provide infrastructure for project including project management tools, research and deployment infrastructure.

## View Data

The core information as defined in the case study, provided from the database via SQL queries dependent on the user’s user group.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| US3 | Progress Tracking | 8 |
| US2 | Client Feedback | 8 |
| US14 | Industry Engagement | 4 |
| US15 | Literature Review | 16 |
| US6 | Virtual Network Deployment | 8 |
|  | Story Point Sub-Total: | 44 |

# Sprint 1 Plan

|  |  |
| --- | --- |
| US3 | Progress Tracking |

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create Backlog | 4 |  |
| T02 | Update Backlog | 2 |  |
| T03 | Create Burndown Chart | 1 |  |
| T04 | Create Meeting Minutes | 1 |  |
| T06 | Verify Story is complete | 0 |  |
|  | Story Points: Total Hours: | 8 |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Prepare Presentation | 2 |  |
| T02 | Meet with Client | 4 |  |
| T03 | Log feedback | 2 |  |
|  | Story Points: Total Hours: | 8 |  |

|  |  |  |
| --- | --- | --- |
| US2 | Client Feedback | 8 |

|  |  |  |
| --- | --- | --- |
| US3 | Industry Engagement | 4 |

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Prepare Presentation | 1 |  |
| T02 | Meet with Industry Partner | 2 |  |
| T03 | Log feeback | 1 |  |
|  | Story Points: Total Hours: | 4 |  |

|  |  |  |
| --- | --- | --- |
| US15 | Literature Review | 16 |

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Research Incident Response implementations | 12 |  |
| T02 | Compare and contrast | 4 |  |
|  | Story Points: Total Hours: | 4 |  |

|  |  |  |
| --- | --- | --- |
| US6 | Virtual Network Deployment | 8 |

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Research deployment requirements & options | 4 |  |
| T02 | Acquire and test deployment infrastructure | 4 |  |
|  | Story Points: Total Hours: | 8 |  |

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 | Holiday Week 1 | Holiday Week 2 | Week 7 | Week 8 | Week 9 | | Week 10 | Week 11 | Week 12 | | Week 13 |
| Sprint 1 | | | | Sprint 2 | | Sprint 3 | | | Sprint 4 | | |
| Release 1 | | | | Release 2 | | | | | | Release 3 | |